PACIFIC CITY JWSA BOARD OF DIRECTORS

BUSINESS MEETING MINUTES

# March 5, 2013

Board Chair McVicker called the March 2013 business meeting to order at 5:00 PM in the Authority’s meeting room.

Directors Present:  Carolyn McVicker, Anne Price, and Sean Lambert.  Dick Carter arrived later as noted.  Doug Kellow was excused.

Guests Present:  Betty Robinson, Howard Goodman, David Baxter, Larry Rouse, Ielean Rouse, David Yamamoto, Sean Carlton

Staff Present:  Tony Owen

MINUTES:

- 02/05/13 Business Meeting Minutes

### Motion

Director Lambert moved to approve the 02/05/13 Business Meeting Minutes.  Director Price seconded, and the motion carried unanimously.

FINANCIAL REPORT

- Accounts Payable:  02/14, 02/27 and 03/05/13.

### Motion

Director Lambert moved to approve the payables for 02/14, 02/27 and 03/05/13.  Director Price seconded, and the motion carried unanimously.

- Fiscal Year 2012-2013

None.

Director Carter arrived.

MANAGER’S REPORT

Mr. Owen presented some options for the required replacement of old meters prior to 2016.  Discussion ensued.  Mr. Owen confirmed that the Board wanted to stay with “direct read” meters at this time.

Mr. Owen said he would have 2013-2014 Draft Budget done before the April meeting.

UNFINISHED BUSINESS

- Airport Lift Station

Mr. Owen detailed the progress of the Airport Lift Station Project.  Mr. Owen stated that the switch over to the new pump station would begin this week and expected some issues might arise in the smaller west side lift stations and with the solids screen.

Mr. Owen said that he received an estimate on the In-Plant Pump Station from Smith and Loveless in the amount of $58,000 to replace the pump station, making the entire project around $70,000.  Mr. Owen stated that he was investigating the rebuild the existing pump station for a much lower cost.

GUEST QUESTIONS AND COMMENTS

Ielean Rouse said that she “is/was” the Chair of the Pacific City – Woods CPAC.  Ms. Rouse reported that at a meeting with the Board of County Commissioners, Planning Commission and CPAC Chairs, the new Community Development Director, Mr. Boyd, suggested that the County be divided into three sections; North, Middle and South, and no longer have CPAC’s as currently known.  Ms. Rouse continued that there would be no more Community Plans for each community, but all would be under the County’s Comprehensive Plan, not as individual communities.  Ms. Rouse also shared that it had been discovered that CPAC’s were never adopted by the Board of Commissioners, but a committee was being formed to come up with suggestions on how to proceed.

Mr. Owen said that not having representation for this community would have the potential of affecting PCJWSA.  Mr. Owen also said that he didn’t know what recourse PCJWSA might have, but that the Board might consider some response to the Board of County Commissioners.

Sean Carlton said that it seemed to him from that meeting that the Commissioners were adamant about CPAC’s not existing.

Discussion ensued.

Howard Goodman asked the Board to consider a temporary reduction in SDC’s fees to stimulate building.

Larry Rouse asked about the timeline on removing construction fences and having some landscape on the Airport Lift Station.

Mr. Owen said that the current fences need to remain until the demolition of the old pump station is complete, and then there would be a chain link fence with slats around it to protect the facility.

Board Chair McVicker reminded everyone about the special party for Ray Cloud on Sunday at 2 pm at the Oar House Restaurant.

RECESS FOR EXECUTIVE SESSION

The recess for Executive Session convened at 5:47 PM.

- ORS 192.660 (2) (h) to consult with counsel concerning the legal rights and duties of a public body with regard to current litigation or litigations likely to be filed and

- ORS 192.660 (2) (i) to review and evaluate the employment-related performance of the chief executive officer of any public body, a public officer, employee or staff member who does not request an open hearing.

RECONVENE

The regular business meeting reconvened at 6:19 PM.

#### UNSCHEDULED

#### CHAIRMAN/DIRECTOR COMMENTS

Board Chair McVicker adjourned the regular meeting at 6:20 PM.

The PCJWSA Board of Directors approved these minutes on April 2, 2013, by the following votes:

Aye______   Nay______   Abstain______   Absent______

ATTEST:

Carolyn McVicker, Board Chair			Tony Owen, Authority Manager